Fundamentals of Software Engineering

Deliverable #4 — Iteration 4 / Sprint 3

GlamMatch

Personalized Styling & Salon Connector App

| Name | Student ID | Role |
| --- | --- | --- |
| Ayza Ahmed | 24L-2577 | Project Lead + Requirement Engineer |
| Eman Adil | 24L-2589 | Backend + Database Developer |
| Anoushay Fatima | 24L-2585 | Frontend Developer + UI/UX + QA Tester |

Course: FSE Lab  |  Sprint 3  |  Deadline: As announced on Google Classroom

# 1. Sprint Backlog for Sprint 3

## 1a. Module Name

Module: Salon Connector Platform — Discovery, Booking, Chat & Reviews

## 1b. User Stories Selected for Sprint 3

US-11: Find Nearby Salons with Filters

As a user, I want to find nearby salons with filtering options, so that I can discover salons that match my preferences for service type, price range, and category.

Acceptance Criteria:

- User can view a list of salons with name, rating, distance, and service tags

- Filters for service type (hair, makeup, bridal, nails), price range, and category (women/men/unisex) are available

- Each salon card displays an average rating and approximate distance

- Tapping a salon card opens the full salon profile

US-12: View Salon Profile and Services Catalog

As a user, I want to view a detailed salon profile with all available services, so that I can make an informed decision before booking.

Acceptance Criteria:

- Salon profile shows: name, address, photos, working hours, and specializations

- A services catalog lists each service with its name, price range, and estimated duration

- Average rating and individual reviews are visible on the profile

- A 'Book Appointment' button is accessible from the salon profile

US-13: Request Appointment Booking and Track Status

As a user, I want to request an appointment with a salon and track its status, so that I have a structured and transparent booking workflow.

Acceptance Criteria:

- User can select a service, choose a preferred date and time, and submit a booking request

- Booking status updates are shown: Pending, Confirmed, Rejected, or Alternate Slot Proposed

- Salon can accept, reject, or propose a new time slot

- User receives a status notification when the salon responds

US-14: Chat Between Client and Salon

As a user, I want a chat option with the salon, so that I can confirm appointment details or clarify service queries directly.

Acceptance Criteria:

- A chat interface is accessible from the booking confirmation or salon profile page

- Messages are timestamped and displayed in a conversation thread

- Salon can also send messages to the user

- Chat history is saved and visible upon re-opening the chat

US-15: Rate and Review Salon After Appointment

As a user, I want to rate and review a salon after my appointment, so that other users can benefit from my experience.

Acceptance Criteria:

- A rating prompt (1–5 stars) and text review form appears after an appointment is marked complete

- Review is published on the salon's profile page

- User cannot review the same appointment twice

- Salon cannot edit or delete user reviews

## 1c. Rework / Left-Out Stories from Sprint 1 & 2

| User Story | Sprint Origin | Status | Rework Plan |
| --- | --- | --- | --- |
| US-10: Save palette & styling results to profile with privacy option | Sprint 2 | Partially implemented — privacy toggle missing | Add save_photo toggle + delete option in Sprint 3 profile section |
| US-08: Wardrobe-based outfit suggestions with hijab pairings | Sprint 2 | Basic outfit generation done; hijab color pairing not fully surfaced in UI | Improve outfit card UI to prominently show recommended hijab color chip |
| BVA Testing for Login & Signup | Sprint 3 (new) | Not yet done — required by Sprint 3 deliverable | Performed and documented in Section 4 of this report |

# 2. Architecture

## 2a. Architecture Pattern: Layered (N-Tier) Architecture

GlamMatch follows a Layered (N-Tier) Architecture pattern, organized into three primary tiers:

- Presentation Layer (Frontend): The HTML/CSS/JavaScript single-page application. All screens — Login, Register, Home, Style Analysis, Wardrobe, Salon Finder, Booking, Chat, and Reviews — are handled here. The frontend communicates exclusively with the backend via REST API calls.

- Business Logic Layer (Backend): The Flask-based REST API (app.py). All application logic — quiz scoring, undertone classification, palette generation, outfit matching, booking workflow, and chat — resides here. This layer enforces authentication (JWT tokens), validates input, and returns structured JSON responses.

- Data Layer (Database): SQLite database (glammatch.db). All persistent data — users, wardrobe items, quiz logs, photo analysis results, product recommendations, salon data, bookings, chat messages, and reviews — is stored and queried here via Python sqlite3.

## 2b. Architecture Diagram

[Architecture Diagram — Insert exported diagram image here]

Diagram Description:

| Tier | Technology | Responsibilities |
| --- | --- | --- |
| Presentation (Client) | HTML5, CSS3, JavaScript (Vanilla) | UI rendering, form handling, API calls, screen navigation, face-api.js for photo analysis |
| Business Logic (Server) | Python 3, Flask, JWT / base64 auth | Auth, quiz logic, palette mapping, outfit gen, salon booking workflow, chat, BVA validation |
| Data (Storage) | SQLite3 (glammatch.db) | Users, wardrobe, quiz_log, photo_analysis, products, wishlist, salons, bookings, messages, reviews |

# 3. Sprint 3 Implementation

## 3a. New Backend Routes Added (app.py — Sprint 3)

| Endpoint | Method | User Story | Description |
| --- | --- | --- | --- |
| GET /api/salons | GET | US-11 | Returns all salons with optional filters: service_type, price_range, category |
| GET /api/salons/<id> | GET | US-12 | Returns full salon profile: services, hours, photos, reviews |
| POST /api/bookings | POST | US-13 | Creates a new booking request (status: pending) |
| GET /api/bookings | GET | US-13 | Returns all bookings for the authenticated user |
| PUT /api/bookings/<id> | PUT | US-13 | Salon updates booking status: confirmed/rejected/alternate |
| GET /api/chat/<booking_id> | GET | US-14 | Returns chat messages for a booking |
| POST /api/chat/<booking_id> | POST | US-14 | Sends a new chat message |
| POST /api/reviews | POST | US-15 | Submits a rating and review for a completed appointment |
| GET /api/salons/<id>/reviews | GET | US-15 | Returns all reviews for a salon |

## 3b. New Database Tables (Sprint 3)

| Table | Key Columns | Purpose |
| --- | --- | --- |
| salons | id, name, address, category, price_range, rating, working_hours | Stores salon profiles and metadata |
| salon_services | id, salon_id, service_name, price, duration_min | Services offered by each salon |
| bookings | id, user_id, salon_id, service_id, datetime, status, note | Appointment request and status tracking |
| chat_messages | id, booking_id, sender_type, message, sent_at | Chat thread per booking |
| reviews | id, user_id, salon_id, booking_id, rating, review_text, created_at | Post-appointment reviews with star rating |

## 3c. Frontend Screens Added (index.html — Sprint 3)

- Salon Finder Screen: Grid of salon cards with filter bar (service type, price, category). Each card shows name, rating stars, distance badge, and a Book Now button.

- Salon Profile Screen: Full profile with service catalog table, working hours, photo carousel placeholder, and Reviews section with star ratings.

- Booking Screen: Service selection dropdown, date/time picker, optional note field. Booking status tracker (Pending → Confirmed/Rejected/Alternate).

- Chat Screen: Message thread view with timestamped bubbles (user right, salon left). Message input box and send button.

- Review Screen: 5-star tap rating + text review textarea, submit button. Shown after appointment is marked complete.

# 4. Boundary Value Analysis (BVA) Testing

BVA testing was performed on the Sign Up and Login interfaces to validate input boundaries.

## 4a. Sign Up — Password Field

Rule: Password must be 8+ characters and contain at least one digit.

| Test Case ID | Input Value | Length | Has Digit | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- | --- |
| TC-SU-01 | abc123 | 6 chars | Yes | Reject — too short | Error: 8+ chars required | Pass |
| TC-SU-02 | abcdefg | 7 chars | No | Reject — too short & no digit | Error: 8+ chars required | Pass |
| TC-SU-03 | abcdefg1 | 8 chars (min) | Yes | Accept | Account created successfully | Pass |
| TC-SU-04 | abcdefgh | 8 chars | No | Reject — no digit | Error: must include a number | Pass |
| TC-SU-05 | abcdefgh1 | 9 chars | Yes | Accept | Account created successfully | Pass |
| TC-SU-06 | aaaaaaaaaaaaaaaaaaaaaaaaaaaaaaaaaaaaaaaaaaaaaaaaaa1 | 51 chars | Yes | Accept (no upper limit defined) | Account created successfully | Pass |

## 4b. Sign Up — Email Field

Rule: Email must contain '@' symbol and a valid domain.

| Test Case ID | Input Value | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- |
| TC-SU-07 | (empty) | Reject — required field | Error: all fields required | Pass |
| TC-SU-08 | user | Reject — no @ symbol | Error: valid email required | Pass |
| TC-SU-09 | user@ | Reject — incomplete email | Error: valid email required | Pass |
| TC-SU-10 | user@domain.com | Accept | Registration successful | Pass |
| TC-SU-11 | u@d.co | Accept (minimum valid form) | Registration successful | Pass |

## 4c. Login — Invalid Credentials

Rule: Both email and password must match a registered account.

| Test Case ID | Email | Password | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-LG-01 | registered@x.com | wrongpass1 | Reject — wrong password | Error: Incorrect email or password | Pass |
| TC-LG-02 | notregistered@x.com | anyPass1 | Reject — email not found | Error: Incorrect email or password | Pass |
| TC-LG-03 | (empty) | (empty) | Reject — empty fields | Error: all fields required | Pass |
| TC-LG-04 | registered@x.com | (empty) | Reject — empty password | Error: all fields required | Pass |
| TC-LG-05 | registered@x.com | correctPass1 | Accept — login successful | Token returned, user logged in | Pass |

# 5. Final Project Report

## 5a. Project Introduction

GlamMatch is a web-based personalized styling and salon connector platform designed to help users make informed fashion and beauty decisions. The platform offers two core capabilities:

- Styling Intelligence: Skin tone and undertone detection (via photo upload or quiz), body type analysis, face shape mapping, and personalized color palette, makeup, clothing, and style recommendations.

- Salon Connector: Location-aware salon discovery, service browsing, appointment booking with status tracking, direct chat with salons, and post-appointment reviews.

Built using Flask (Python) as the backend REST API, a vanilla HTML/CSS/JavaScript single-page frontend, and SQLite for persistent storage. The project was developed across three sprints, each delivering a working, testable product increment.

## 5b. User Stories — All Sprints

| US ID | Sprint | Title | Status |
| --- | --- | --- | --- |
| US-01 | Sprint 1 | Create user account and login | Complete |
| US-02 | Sprint 1 | Take undertone quiz | Complete |
| US-03 | Sprint 1 | Get personalized color palette | Complete |
| US-04 | Sprint 1 | Receive basic styling suggestions | Complete |
| US-05 | Sprint 1 | Complete body type questionnaire | Complete |
| US-06 | Sprint 2 | Upload selfie — tone/undertone estimate (face-api.js) | Complete |
| US-07 | Sprint 2 | Detect face shape — hairstyle/hijab/earring suggestions | Complete |
| US-08 | Sprint 2 | Upload wardrobe and get outfit combinations | Complete |
| US-09 | Sprint 2 | Receive makeup and clothing product recommendations | Complete |
| US-10 | Sprint 2 | Save palette and styling results with privacy option | Partial — reworked in Sprint 3 |
| US-11 | Sprint 3 | Find nearby salons with filters | Complete |
| US-12 | Sprint 3 | View salon profile and services catalog | Complete |
| US-13 | Sprint 3 | Request appointment booking and track status | Complete |
| US-14 | Sprint 3 | Chat option between client and salon | Complete |
| US-15 | Sprint 3 | Rate and review salon after appointment | Complete |

## 5c. Design — All Sprints

Sprint 1 Design

- Login & Register screens: Card-based layout with gradient background. Fields: Name, Email, Password. Error display and submit button.

- Home Screen: Hero panel with GlamMatch tagline, quick-action buttons (Start Quiz / Find Salons), feature stat cards.

- Style Analysis Sidebar: Collapsible navigation with icons for each analysis module (Undertone Quiz, Body Type, Face Shape, Wardrobe, Products).

- Quiz Screens: Step-by-step single-question layout with option cards, progress bar, and animated transitions.

- Color Palette Screen: Grid of color swatches (recommended and avoid) with hex codes and color names.

Sprint 2 Design

- Photo Analysis Screen: Camera/upload widget powered by face-api.js. Result card showing skin tone swatch, undertone badge, and face shape detection.

- Wardrobe Screen: Upload area with drag-and-drop placeholder, item grid with category and style tag chips. Outfit generation section with event-type selector.

- Product Recommendations: Filterable grid of makeup and clothing cards with swatch chips, brand name, and wishlist toggle.

- Style Suggestions: Tab bar for Hairstyle / Hijab / Earrings. Card grid with suggestion image, title, and description. Bookmark toggle on each card.

Sprint 3 Design

- Salon Finder: Search bar + filter row. Salon card grid with cover image placeholder, star rating, price badge, and distance chip.

- Salon Profile: Hero banner, info row (hours, category, price range), tabbed Services catalog table, and Reviews section.

- Booking Screen: Step form — select service → pick date/time → add note → confirm. Status tracker bar (Pending / Confirmed / Rejected).

- Chat Screen: WhatsApp-style message bubbles (user right in rose, salon left in cream). Message input and send button pinned to bottom.

- Review Screen: Tap-to-select star rating row + textarea. Submits and confirms with a toast notification.

## 5d. Architecture

Refer to Section 2 of this document for the full architecture pattern, tier description, and architecture diagram.

## 5e. Implementation Screenshots

[Attach actual screenshots of the running application for each screen described in Section 3c. Screenshots should be taken from the browser at localhost:5000.]

| Screen | Description |
| --- | --- |
| Login / Register | Auth forms with gradient background and validation error display |
| Home Dashboard | Hero section with navigation to styling and salon features |
| Undertone Quiz | Step-by-step quiz with option cards and progress indicator |
| Color Palette | Recommended and avoid swatches with color names and hex codes |
| Body Type Quiz | 5-question quiz with visual shape indicators in options |
| Photo Analysis | Face detection via webcam/upload with undertone result card |
| Wardrobe & Outfits | Item grid and generated outfit combinations with event filter |
| Product Recommendations | Makeup and clothing product cards with wishlist toggle |
| Style Suggestions | Hairstyle/Hijab/Earring tabs with image cards per face shape |
| Salon Finder | Salon card grid with filters for service, price, category |
| Salon Profile | Full profile with service table, hours, and reviews |
| Booking Flow | Service selection, date/time picker, and status tracker |
| Chat Interface | Message thread with timestamped bubbles |
| Review Form | Star rating selector and text review submission |

## 5f. Product Burndown Chart

[Insert product burndown chart image here — showing remaining story points across Sprint 1, Sprint 2, and Sprint 3]

| Sprint | Planned Story Points | Completed Story Points | Remaining |
| --- | --- | --- | --- |
| Sprint 1 (US-01 to US-05) | 25 | 25 | 0 |
| Sprint 2 (US-06 to US-10) | 25 | 22 | 3 (US-10 partial) |
| Sprint 3 (US-11 to US-15 + rework) | 30 | 30 | 0 |
| Total | 80 | 77 | 3 (resolved in Sprint 3) |

## 5g. Trello Board Screenshots

[Insert Trello board screenshots here showing Sprint 3 columns: Backlog → In Progress → Review → Done. Each card should correspond to the user stories listed above.]

## 5h. Boundary Value Analysis Testing

Refer to Section 4 of this document for full BVA test tables covering the Sign Up and Login interfaces.

## 5i. Work Division Between Group Members

| Member | Sprint 3 Responsibilities | Overall Project Contribution |
| --- | --- | --- |
| Ayza Ahmed | Sprint backlog, user stories for US-11 to US-15, final report writing, BVA documentation, work division table, lesson learnt | Project planning, iteration tracking, requirement engineering, final report across all sprints |
| Eman Adil | Backend routes for salon discovery, booking, chat, reviews (app.py Sprint 3 section), new DB tables (salons, bookings, chat_messages, reviews), salon seeding | All backend APIs (auth, quiz logic, palette, photo analysis, products, styling, salon), database schema design |
| Anoushay Fatima | Frontend screens for Salon Finder, Salon Profile, Booking, Chat, Review (index.html Sprint 3 section), UI polish, BVA test execution, Trello board updates | All frontend screens (all sprints), Pencil prototype, UI/UX design system, QA testing and bug reporting |

## 5j. Lessons Learnt

- Iterative delivery reduces integration risk. Delivering working features sprint by sprint meant each feature was tested in context before the next was built, catching integration issues early rather than at the end.

- Separation of concerns is essential. Keeping all business logic in app.py and all UI in index.html made debugging significantly easier — a styling bug was never confused with a backend logic error.

- Database schema decisions have long-term consequences. Adding new tables (salons, bookings, messages, reviews) in Sprint 3 was straightforward because Sprint 1 schema followed relational principles with proper foreign keys.

- BVA testing reveals edge cases that functional testing misses. Testing password field boundaries exposed that the 7-character input gave an ambiguous error message — fixed to be more specific.

- Clear user stories prevent scope creep. Well-written acceptance criteria for each user story ensured the team knew exactly when a feature was 'done', preventing endless iterations on a single screen.

- Frontend state management in vanilla JS requires discipline. Without a framework, careful use of global state variables and screen-switching functions was needed to avoid bugs when navigating between screens.

GlamMatch — FSE Sprint 3 Deliverable  |  Submitted via Google Classroom