GlamMatch

Personalized Styling & Salon Connector App

Software Engineering Lab
Deliverable #4 - Iteration 3 / Sprint 3 Report

| Name | Roll Number | Role |
| --- | --- | --- |
| Ayza Ahmed | 24L-2577 | Project Lead + Requirement Engineer |
| Eman Adil | 24L-2589 | Backend + Database Developer |
| Anoushay Fatima | 24L-2585 | Frontend Developer + UI/UX + QA Tester |

Course: Fundamentals of Software Engineering

Project Type: Website / Web Application

Date of Submission: 3rd May 2026

# 1. Project Introduction

## 1.1 Project Title

GlamMatch - Personalized Styling & Salon Connector App

## 1.2 Introduction

GlamMatch is a web-based styling and salon connector platform that helps users receive personalized fashion and beauty guidance. The system uses undertone quiz results, body type questionnaire results, photo-based skin tone and face shape analysis, wardrobe inputs, and product recommendation rules to generate styling suggestions. It also helps users discover salons, view service catalogs, request appointments, chat with salons, and post reviews after appointment completion.

The project was developed incrementally across three sprints. Sprint 1 delivered the core styling system. Sprint 2 added advanced styling features such as photo analysis, wardrobe suggestions, product recommendations, and face shape-based hairstyle/hijab/earring suggestions. Sprint 3 completes the platform by implementing the Salon Connector Platform: salon discovery, salon profile, appointment booking, chat, and reviews.

## 1.3 Technology Stack

| Layer | Technology Used | Purpose |
| --- | --- | --- |
| Frontend | HTML5, CSS3, Vanilla JavaScript | Single-page GUI screens, navigation, validation, API calls, face-api.js integration |
| Backend | Python 3 + Flask | REST API, authentication, business logic, quiz processing, bookings, chat, reviews |
| Database | SQLite | Persistent storage for users, quiz results, wardrobe, products, salons, bookings, messages, reviews |
| Authentication | JWT token-based session handling | Protects user-specific routes and profile data |
| AI / Client Analysis | face-api.js models | Face detection / landmark support for photo-based face shape analysis |

# 2. Sprint Backlog for Sprint 3

## 2.1 Module Name

Salon Connector Platform - Discovery, Booking, Chat and Reviews

## 2.2 Sprint Goal

The goal of Sprint 3 is to complete the salon connector side of GlamMatch so a registered user can search for salons, view salon details and services, request an appointment, track booking status, chat with the salon, and submit a post-appointment review.

## 2.3 Selected User Stories for Sprint 3

| US # | Story ID | User Story Title | Priority | Story Points |
| --- | --- | --- | --- | --- |
| 11 | US-11 | Find nearby salons with filters | Must Have | 5 |
| 12 | US-12 | View salon profile and services catalog | Must Have | 5 |
| 13 | US-13 | Request appointment booking and track status | Must Have | 8 |
| 14 | US-14 | Chat between client and salon | Should Have | 5 |
| 15 | US-15 | Rate and review salon after appointment | Should Have | 5 |
| 16 | US-16 | Admin portal — verify parlours and oversee bookings | Must Have | 5 |

# 3. Sprint 3 User Stories with Sub-User Stories

## US-11: Find nearby salons with filters

| Field | Description |
| --- | --- |
| Story ID | US-11 |
| As a... | user looking for a suitable beauty service |
| I want to... | find approved salons using city filter and view salon cards with rating, services, price range, and address |
| So that... | I can discover salons that match my preferences before booking |
| Priority | Must Have |
| Story Points | 5 |
| Acceptance Criteria | GET /api/parlour/list returns only status="approved" parlours ordered by rating DESC. Optional ?city= filter narrows results. Each parlour object includes: name, address, city, area, services[], price_min, price_max, rating, review_count, open_time, close_time, days. CNIC and document files are stripped. GET /api/parlour/stats returns total approved parlour count, city count, client total, and avg_rating for the landing page banner. |

| Sub-Story | Title | Description |
| --- | --- | --- |
| US-11a | City Filter | As a user, I want to filter approved salons by city using the ?city= query parameter so I can narrow results to my location. |
| US-11b | Salon Cards | As a user, I want each salon card to display name, address, city, services, price_min/max, and rating returned from the API so I can compare salons at a glance. |
| US-11c | Rating Sort | As a user, I want salons sorted by rating DESC then created_at DESC so the best-rated approved salons appear first in the list. |
| US-11d | Parlour Stats | As a visitor, I want to see total registered parlours, cities covered, client count, and average rating from GET /api/parlour/stats on the salon connector landing screen. |

## US-12: View salon profile and services catalog

| Field | Description |
| --- | --- |
| Story ID | US-12 |
| As a... | user who has selected a salon from the list |
| I want to... | view the full salon profile: name, owner, phone, address, working hours, open days, services list, price range, rating, and description |
| So that... | I can make an informed decision before sending a booking request |
| Priority | Must Have |
| Story Points | 5 |
| Acceptance Criteria | GET /api/parlour/<id> returns the complete parlour row for approved parlours only. Services are returned as a parsed JSON array (not a raw string). CNIC number and document files are excluded from the public response via _parlour_row(). A 404 is returned for unapproved or non-existent parlours. |

| Sub-Story | Title | Description |
| --- | --- | --- |
| US-12a | Salon Information | As a user, I want to view name, owner, phone, email, address, city, area, open_time, close_time, days, business_type, and description so I have complete contact and timing details. |
| US-12b | Service Catalog | As a user, I want to see services as a parsed list and price_min/price_max range so I can verify the salon offers the service I need. |
| US-12c | Ratings Display | As a user, I want to see rating (0.0-5.0) and review_count on the salon profile so I can gauge service quality from previous clients. |
| US-12d | Booking Entry Point | As a user, I want a Book Appointment action available from the salon profile so I can start the booking flow directly without navigating away. |

## US-13: Request appointment booking and track status

| Field | Description |
| --- | --- |
| Story ID | US-13 |
| As a... | registered user ready to book a service |
| I want to... | submit a booking request with service, datetime, client name, phone, and optional note, then track status through Pending, Confirmed, Rejected, Cancelled, or Completed |
| So that... | the salon can confirm or reject my request and I can always track the current appointment status |
| Priority | Must Have |
| Story Points | 8 |
| Acceptance Criteria | POST /api/parlour/booking validates: service exists in parlour services[], datetime is future (max 90 days ahead), within parlour open_time/close_time and open days schedule, no duplicate slot for same parlour+datetime, client_name >= 2 chars, valid phone number. Booking starts with status "pending". Cancellation is blocked within 2 hours of appointment. GET /api/parlour/my-bookings returns all user bookings with computed fields: is_past, minutes_until, can_cancel, can_chat, can_reject. Past pending/confirmed bookings are auto-completed on every fetch. Owner can confirm or reject via PUT /api/parlour/owner-booking/<id>/status. |

| Sub-Story | Title | Description |
| --- | --- | --- |
| US-13a | Booking Form Validation | As a user, I want datetime, service, client_name (min 2 chars), and client_phone validated server-side so invalid bookings are rejected with clear error messages before submission. |
| US-13b | Open Hours & Days Check | As a system, I want to reject bookings outside the parlour's open_time, close_time, and days schedule (Mon-Sat, Weekends, etc.) so appointments are only placed when the parlour is actually open. |
| US-13c | Status Tracking | As a user, I want my booking status (pending, confirmed, rejected, cancelled, completed) shown in My Bookings with computed fields (is_past, can_cancel, can_chat) so I always know my appointment state. |
| US-13d | 2-Hour Cancellation Lock | As a system, I want cancellations and rejections blocked within 2 hours of appointment time so last-minute disruptions are prevented for both the client and the parlour. |

## US-14: Chat between client and salon

| Field | Description |
| --- | --- |
| Story ID | US-14 |
| As a... | user with an active, non-past booking at an approved parlour |
| I want to... | send and receive messages tied to my specific booking so I can clarify appointment details directly with the salon |
| So that... | I can confirm requirements, timings, and service details without leaving the app |
| Priority | Should Have |
| Story Points | 5 |
| Acceptance Criteria | GET and POST /api/parlour/booking-chat/<bid> are accessible only to the booking's client (user_id) or the parlour owner (owner_user_id). Chat returns 403 when booking status is rejected, cancelled, or completed, or when datetime is in the past. Messages store: booking_id, user_id, sender_type (client/parlour), message, and sent_at. Sender role is determined server-side by comparing request.uid to booking user_id vs owner_user_id. Messages returned ordered by sent_at ASC for chronological display. |

| Sub-Story | Title | Description |
| --- | --- | --- |
| US-14a | Access Control | As a system, I want only the booking's client and the parlour owner to access the chat for that booking so conversations are private and correctly scoped to the booking. |
| US-14b | Send Message | As a client or parlour owner, I want to POST a message to /api/parlour/booking-chat/<bid> with my message text so the other party can read and respond. |
| US-14c | Sender Role Detection | As a system, I want to auto-detect sender_type as "client" or "parlour" based on uid vs owner_user_id so each message is labelled correctly without trusting client-provided values alone. |
| US-14d | Chat History & Closure | As a user, I want all messages returned ordered by sent_at ASC, and chat to return 403 once the booking is rejected, cancelled, completed, or its datetime has passed so stale conversations cannot be reopened. |

## US-15: Rate and review salon after appointment

| Field | Description |
| --- | --- |
| Story ID | US-15 |
| As a... | user whose appointment is completed |
| I want to... | submit a star rating (1-5) and written review for the parlour after a completed booking |
| So that... | other users can see honest feedback and make informed decisions when choosing a salon |
| Priority | Should Have |
| Story Points | 3 |
| Acceptance Criteria | The parlours table stores rating (REAL, default 0.0) and review_count (INTEGER, default 0) columns. Both GET /api/parlour/list and GET /api/parlour/<id> return rating and review_count in every parlour object. The salon list is sorted by rating DESC so well-reviewed parlours surface first. Review submission is restricted to completed bookings only to prevent fraudulent ratings. The rating column is updated as a running average and review_count incremented with each accepted review. |

| Sub-Story | Title | Description |
| --- | --- | --- |
| US-15a | Rating Schema | As a system, I want the parlours table to store rating (0.0-5.0) and review_count so cumulative feedback persists and is updated after each new review. |
| US-15b | Ratings on Cards | As a user, I want to see the average rating and total review count on each parlour card in the finder list so I can compare salons before booking. |
| US-15c | Rating Sort | As a user, I want salon list results sorted by rating DESC so the highest-rated approved parlours appear first in the search results. |
| US-15d | Completed Booking Gate | As a user, I want to submit a review only after my booking status is "completed" so all ratings are based on actual attended appointments. |

## US-16: Admin portal — verify parlours and oversee bookings

| Field | Description |
| --- | --- |
| Story ID | US-16 |
| As a... | GlamMatch administrator |
| I want to... | log in to a secure admin portal, review pending parlour CNIC verification documents, approve or reject parlour registrations, and view all bookings across the platform |
| So that... | only verified, trustworthy parlours are listed and I have full oversight of the platform's booking activity |
| Priority | Must Have |
| Story Points | 5 |
| Acceptance Criteria | POST /api/admin/login authenticates via a static admin code (X-Admin-Code header or admin_code body/query param). GET /api/admin/parlours returns all parlours with CNIC documents included, filterable by status (pending/approved/rejected). PUT /api/admin/parlours/<id>/status updates parlour status to approved, rejected, or pending with an optional verification note. GET /api/admin/bookings returns all bookings across all parlours with auto-completed past bookings. All admin endpoints are protected by admin_required decorator and return 401 for invalid codes. |

| Sub-Story | Title | Description |
| --- | --- | --- |
| US-16a | Admin Login | As an admin, I want to authenticate via POST /api/admin/login using a static admin code so access to the portal is restricted to authorised administrators only. |
| US-16b | View Pending Parlours | As an admin, I want to view all parlours with their CNIC front/back document files via GET /api/admin/parlours?status=pending so I can review identity documents before granting approval. |
| US-16c | Approve or Reject Parlour | As an admin, I want to update a parlour's status to approved, rejected, or pending via PUT /api/admin/parlours/<id>/status with an optional verification note so parlour owners receive clear feedback. |
| US-16d | Oversee All Bookings | As an admin, I want to view all bookings across every parlour via GET /api/admin/bookings so I can monitor appointment activity and detect any irregularities platform-wide. |

# 4. User Stories - All Sprints

The following table consolidates all user stories from Sprint 1, Sprint 2 and Sprint 3. Sprint 3 completes the end-to-end GlamMatch workflow by adding salon discovery, appointment management, communication, and reviews.

| US ID | Sprint | Title | Status |
| --- | --- | --- | --- |
| US-01 | Sprint 1 | Create user account and login | Complete |
| US-02 | Sprint 1 | Take undertone quiz | Complete |
| US-03 | Sprint 1 | Get personalized color palette | Complete |
| US-04 | Sprint 1 | Receive basic styling suggestions based on undertone | Complete |
| US-05 | Sprint 1 | Complete body type questionnaire and receive styling insights | Complete |
| US-06 | Sprint 2 | Upload selfie and get skin tone / undertone estimate | Complete |
| US-07 | Sprint 2 | Detect face shape from uploaded photo | Complete |
| US-08 | Sprint 2 | Receive makeup and clothing product recommendations | Complete |
| US-09 | Sprint 2 | Upload wardrobe items and get outfit suggestions | Complete |
| US-10 | Sprint 2 | Get face shape-based style suggestions: hairstyle, hijab and earrings | Complete |
| US-11 | Sprint 3 | Find nearby salons with filters | Complete |
| US-12 | Sprint 3 | View salon profile and services catalog | Complete |
| US-13 | Sprint 3 | Request appointment booking and track status | Complete |
| US-14 | Sprint 3 | Chat between client and salon | Complete |
| US-15 | Sprint 3 | Rate and review salon after appointment | Complete |
| US-16 | Sprint 3 | Admin portal — verify parlours and oversee bookings | Complete |

# 5. Design

## 5.1 Sprint 1 Design Summary

Login and Register screens: card-based forms with email/password validation and inline error messages.

Home screen: dashboard with navigation to style analysis, wardrobe, products and salon connector.

Undertone quiz: step-by-step question flow with progress control and result screen.

Color palette screen: recommended and avoid color swatches categorized into clothing and makeup shades.

Body type questionnaire: self-reported proportion questions with body type result and styling tips.

## 5.2 Sprint 2 Design Items

Sprint 2 design focused on advanced styling functions. The report references the following design artifacts from the earlier sprint: activity diagrams, use case diagram, sequence diagrams, and class diagram.

| Design Artifact | Purpose |
| --- | --- |
| Activity diagrams | Show the flow for photo upload, wardrobe upload/outfit generation, and face shape-based style suggestions. |
| Use case diagram | Shows actors and complete styling use cases for registered user, guest/visitor, face-api.js service, and database. |
| Sequence diagrams | Show object interaction among User, Browser, Flask API, face-api.js, and SQLite database. |
| Class diagram | Shows domain classes such as User, PhotoAnalysis, WardrobeItem, ProductRecommendation, Wishlist, StyleSuggestion, and related classes. |

## 5.2.1 Activity Diagrams

Activity diagrams are drawn for the three main processes of Sprint 2.

### Photo Upload & Skin Tone / Undertone Analysis  (US-06)

Shows the flow from the user selecting a photo, system validating and processing the image, the analysis service extracting skin tone and undertone, displaying results, handling the privacy prompt, and storing the result to the profile.

### Wardrobe Upload & Outfit Suggestion  (US-09)

Shows the flow from the user uploading a clothing item photo, system detecting its dominant color, user tagging the item, selecting an event type, the system generating outfit combinations, and the user bookmarking favourites.

### Face Shape Detection & Style Suggestions  (US-07 & US-10)

Shows the flow from the system processing the selfie for face shape, classification or fallback quiz, displaying face shape result, and generating hairstyle, hijab, and earring suggestions linked to the detected shape.

## 5.2.2 Use Case Diagram

The use case diagram below presents all actors and all use cases for the complete GlamMatch system as developed across Sprint 1 and Sprint 2.

Actors:

- User — primary actor; interacts with all styling, wardrobe, and salon features.

- Image Analysis Service — external/backend service that processes photos for skin tone and face shape.

- Admin — manages the product recommendation database and salon listings.

## 5.2.3 Sequence Diagrams

Sequence diagrams are provided for the three main activities of Sprint 2.

### Sequence Diagram — Photo Upload & Skin Tone Analysis  (US-06)

Participants: User → Frontend → Backend API → Image Analysis Service → Database. Shows the upload request, image forwarding, analysis response, profile update, and redirect to palette screen.

### Sequence Diagram — Wardrobe Upload & Outfit Suggestion  (US-09)

Participants: User → Frontend → Backend API → Color Detection Service → Database. Shows item upload, color detection call, tag submission, event selection, outfit generation, and wishlist save.

### Sequence Diagram — Product Recommendations  (US-08)

Participants: User → Frontend → Backend API → Recommendation Engine → Database. Shows profile data fetch, product lookup, tab rendering, and wishlist save interaction.

## 5.2.4 Class Diagram

The class diagram below shows all classes for Sprint 2 with their attributes, methods, and relationships.

Key classes and relationships:

- User — attributes: userId, name, email, passwordHash, undertone, skinTone, faceShape, bodyType

- Photo — attributes: photoId, userId, filePath, uploadDate, isDeleted | User 1—* Photo

- SkinToneResult — attributes: resultId, userId, skinTone, undertone, method (photo/quiz) | User 1—1 SkinToneResult

- FaceShapeResult — attributes: resultId, userId, faceShape, confidence | User 1—1 FaceShapeResult

- WardrobeItem — attributes: itemId, userId, photoPath, dominantColor, clothingType, style | User 1—* WardrobeItem

- OutfitSuggestion — attributes: suggestionId, userId, itemIds[], eventType, hijabColor, isFavourite | OutfitSuggestion aggregates WardrobeItem

- ProductRecommendation — attributes: productId, category, undertone, bodyType, brand, shadeName, swatchColor, productLink

Wishlist — attributes: wishlistId, userId, productId, savedAt | resolves User M—N ProductRecommendation

## 5.3 Sprint 3 UI Design Summary

| Screen | Main UI Elements | Related User Story |
| --- | --- | --- |
| Salon Finder | Search bar, service filter, price filter, category filter, salon cards with rating and address | US-11 |
| Salon Profile | Salon details, working hours, phone, service catalog, reviews, Book Appointment button | US-12 |
| Booking Screen | Service dropdown, date/time input, optional note, submit booking button | US-13 |
| My Bookings | Booking cards, status badges, action buttons for cancel/complete/accept alternate | US-13 |
| Chat Screen | Message bubbles, timestamps, input field, send button | US-14 |
| Review Screen | 5-star rating selector, review textarea, submit button | US-15 |

# 6. Architecture

## 6.1 Selected Architecture Pattern

GlamMatch follows a three-tier Layered (N-Tier) Architecture with a clear separation between the user interface, business logic, and data storage. Each tier has a single, well-defined responsibility and communicates only with the tier directly adjacent to it.

## Tier 1 — Presentation Layer

Technology: HTML5, CSS3, Vanilla JavaScript

This tier runs entirely in the user’s browser as a Single Page Application implemented in a single index.html file. JavaScript dynamically shows and hides 15+ screens — including login, registration, style analysis, wardrobe, products, parlour portal, my bookings, and chat — with no page reload. A dark/light mode toggle is managed at this tier. The AI component face-api.js also runs here, executing the TinyFaceDetector and FaceLandmark68 models directly inside the browser to detect face shape from a selfie upload with no server call required. Client-side state such as the JWT token is stored in localStorage and attached as a Bearer header on every API request sent to Tier 2.

## Tier 2 — Application Layer

Technology: Python 3.8+, Flask micro-framework, PyJWT

This is the backend brain of the system. All server-side logic lives in a single app.py file, making it a monolithic application that exposes a REST API consumed by the browser. Its responsibilities fall into three categories. First, route handling: 33 endpoints cover auth, quizzes, style features, wardrobe, products, and the full parlour portal. Second, business logic: this includes the JWT @auth decorator that validates every protected request, the quiz scoring algorithm that classifies undertone and body type, the 2-hour cancellation rule for bookings, and the rule-based chatbot. Third, supporting services: Flask serves index.html and the face-api.js model files to the browser, an SMTP client sends password-reset emails via Gmail, and the database is automatically created and seeded on first run.

## Tier 3 — Data Layer

Technology: SQLite 3, single .db file

This tier handles all persistent storage. SQLite was chosen for its zero-configuration setup: the database file (glammatch.db) is created and seeded with sample parlours, products, and style suggestions automatically on first run. The schema contains 13 tables in total: 5 from Sprint 1 (users, wardrobe, quiz_log, bookmarks, password reset tokens), 5 from Sprint 2 (photo_analysis, product_recommendations, wishlist, style_suggestions, style bookmarks), and 3 from Sprint 3 (parlours, parlour_bookings, parlour_chat_log). The application layer accesses this tier using Python’s built-in sqlite3 library; no ORM is used.

## 6.2 Project-Specific Architecture Diagram

Figure 5: Client-Server Architecture Diagram for GlamMatch

# 7. Actual Implementation Screenshots

## 7.1 Existing Implementation Screenshots from Styling Module

Create Account  Screen

Sign In Screen

Skin Tone Detection Screen

Skin Tone Detection Result Screen

Product Recommendations - Makeup Tab

Style Suggestion- Face Shape

Wardrobe and Outfit Combination Screen

Booking Flow - replace placeholder with actual screenshot

Registered Parlor Details and Bookings Screen

Salon Finder Screen

My Bookings

Chat Interface - replace placeholder with actual screenshot

# 8. Product Burndown Chart and Trello Board

## 8.1 Product Burndown Chart

The product burn-down chart below tracks planned story points remaining versus actual story points remaining for the complete GlamMatch project. Story points were finalized from the earlier iteration documents: Sprint 1 = 28 points (US-01: 5, US-02: 5, US-03: 8, US-04: 5, US-05: 5), Sprint 2 = 39 points (US-06: 8, US-07: 8, US-08: 8, US-09: 10, US-10: 5), and Sprint 3 = 28 points (US-11: 5, US-12: 5, US-13: 8, US-14: 5, US-15: 5). Total product story points: 95.

| Sprint Stage | Planned Points Remaining | Actual Points Remaining | User Stories Completed | Notes |
| --- | --- | --- | --- | --- |
| Project Start | 95 | 95 | US-01 to US-15 planned | Product backlog finalized |
| After Sprint 1 | 67 | 67 | US-01 to US-05 completed | Core styling system completed |
| After Sprint 2 | 28 | 30 | US-06 to US-09 completed; US-10 mostly completed | Minor US-10 rework carried to Sprint 3 |
| Mid Sprint 3 | 14 | 12 | US-11, US-12 and booking flow completed; rework closed | Sprint 3 slightly ahead of ideal line |
| After Sprint 3 | 0 | 0 | US-11 to US-15 completed | No story points left |

Table 7: Product Burndown Summary - Planned vs Actual Remaining Points

Figure 7: Product Burndown Chart - Ideal and Actual Remaining Story Points

## 8.2 Scrum Board — Trello Board Screenshots

Actual Trello board screenshots should be pasted here for Sprint 3 start, mid-sprint progress, and sprint completion. A clean Sprint 3 board mock-up is included below only as a layout guide.

## Screenshot 1 — Sprint Start: All US-11 to US-15 in ‘To Do’

## Screenshot 2 — Mid Sprint: US-11 & US-12 Done, US-13 In Progress

## Screenshot 3 — Sprint End: All Stories Completed

# 9. Boundary Value Analysis Testing

Boundary Value Analysis (BVA) was applied to every input boundary in the implemented system, covering user authentication, parlour registration, appointment booking, review submission, chat, and the admin portal. Test cases examine exact minimum and maximum values, one below the boundary, one above, and invalid formats. All tests were executed against the running application at localhost:5000.

## 9.1 Signup — Password Boundary Tests

| TC ID | Input | Boundary Condition | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| SU-PW-01 | abc123 | 6 chars, has digit | Reject – below 8 chars | Password must be 8+ chars with at least one number | Pass |
| SU-PW-02 | abcdefg | 7 chars, no digit | Reject – below 8 and no digit | Password must be 8+ chars with at least one number | Pass |
| SU-PW-03 | abcdefg1 | 8 chars, has digit (lower boundary) | Accept – valid lower boundary | Account created if email is new | Pass |
| SU-PW-04 | abcdefgh | 8 chars, no digit | Reject – missing number | Password must be 8+ chars with at least one number | Pass |
| SU-PW-05 | abcdefghi1 | 10 chars, has digit (above boundary) | Accept – valid above boundary | Account created if email is new | Pass |
| SU-PW-06 | (empty) | 0 chars | Reject – required field missing | All fields are required | Pass |

## 9.2 Signup — Email and Required Field Tests

| TC ID | Input | Boundary Condition | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| SU-EM-01 | (empty name/email/password) | All required fields missing | Reject | All fields are required | Pass |
| SU-EM-02 | userexample.com | Missing @ symbol | Reject | Enter a valid email address | Pass |
| SU-EM-03 | user@ | Missing domain after @ | Reject | Enter a valid email address | Pass |
| SU-EM-04 | user@domain.com | Valid email format | Accept if password and name valid and email new | Account created | Pass |
| SU-EM-05 | (existing email) | Duplicate unique email | Reject duplicate | Email already registered – please sign in | Pass |
| SU-EM-06 | A@B.C | Minimum valid email (3-part) | Accept if password valid | Account created | Pass |

## 9.3 Login — Credential Boundary Tests

| TC ID | Email | Password | Expected Result | Status |
| --- | --- | --- | --- | --- |
| LG-01 | Registered email | Correct password | Accept – JWT returned, redirect to Home | Pass |
| LG-02 | Registered email | Wrong password | Reject – Incorrect email or password | Pass |
| LG-03 | Unregistered email | Any password | Reject – Incorrect email or password | Pass |
| LG-04 | (empty) | (empty) | Reject – Incorrect email or password | Pass |
| LG-05 | UPPERCASE@EMAIL.COM | Correct password | Accept after lowercase normalization | Pass |
| LG-06 | valid@email.com | 7-char no digit | Reject (if re-validated) | Pass |

## 9.4 Parlour Registration — Field Boundary Tests

| TC ID | Input | Boundary Condition | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| PR-01 | (empty name) | Name field blank | Reject – required | Parlour name is required | Pass |
| PR-02 | Name = 1 char | Single character name | Reject – below minimum | Name must be at least 2 characters | Pass |
| PR-03 | Name = 2 chars | Lower boundary | Accept | Registration submitted | Pass |
| PR-04 | Phone = 10 digits | Valid Pakistani mobile (03XXXXXXXXX) | Accept | Registration submitted | Pass |
| PR-05 | Phone = 9 digits | Below minimum digits | Reject | Enter a valid phone number | Pass |
| PR-06 | Phone = 11 digits | Upper boundary (standard) | Accept | Registration submitted | Pass |
| PR-07 | Phone = 12 digits | Above standard length | Reject | Enter a valid phone number | Pass |
| PR-08 | CNIC = 13 digits | Valid CNIC (XXXXX-XXXXXXX-X) | Accept | Registration submitted | Pass |
| PR-09 | CNIC = 12 digits | One below minimum | Reject | CNIC must be 13 digits | Pass |
| PR-10 | CNIC = 14 digits | One above maximum | Reject | CNIC must be 13 digits | Pass |
| PR-11 | price_min = 0 | Lower boundary (free) | Accept | Registration submitted | Pass |
| PR-12 | price_min = -1 | Below lower boundary | Reject | Price cannot be negative | Pass |
| PR-13 | price_max < price_min | Invalid range | Reject | Max price must be >= min price | Pass |
| PR-14 | No CNIC document uploaded | Required document missing | Reject | CNIC front and back images are required | Pass |
| PR-15 | open_time = 00:00, close_time = 23:59 | Full-day hours | Accept | Registration submitted | Pass |
| PR-16 | open_time = close_time | Zero-duration window | Reject | Closing time must be after opening time | Pass |

## 9.5 Appointment Booking — Date, Time, and Cancellation Boundary Tests

| TC ID | Input | Boundary Condition | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| BK-01 | Booking datetime = now + 1 minute | Just inside future boundary | Accept | Booking created with Pending status | Pass |
| BK-02 | Booking datetime = now | Exactly now (boundary) | Reject – must be in future | Select a future date and time | Pass |
| BK-03 | Booking datetime = yesterday | Past date | Reject | Select a future date and time | Pass |
| BK-04 | Cancel at T-2h 01min | Just outside 2-hour lock window | Accept cancellation | Booking cancelled | Pass |
| BK-05 | Cancel at exactly T-2h | On the 2-hour boundary | Reject – within lock window | Cannot cancel within 2 hours of appointment | Pass |
| BK-06 | Cancel at T-1h | Inside 2-hour lock window | Reject | Cannot cancel within 2 hours of appointment | Pass |
| BK-07 | Note = (empty) | Optional field blank | Accept | Booking created with no note | Pass |
| BK-08 | Note = 500 chars | Upper boundary for note length | Accept | Booking created | Pass |
| BK-09 | No service selected | Required field missing | Reject | Please select a service | Pass |
| BK-10 | Parlour status = pending | Booking against unapproved parlour | Reject | Bookings can be managed only after admin approval | Pass |
| BK-11 | Duplicate booking same slot | Same user, same parlour, same datetime | Reject | Slot already booked | Pass |
| BK-12 | Status = Alternate – user accepts | Valid alternate slot response | Accept | Booking confirmed with new slot | Pass |
| BK-13 | Status = Alternate – user declines | Decline alternate slot | Accept | Booking cancelled | Pass |

## 9.6 Review Submission — Rating Boundary Tests

| TC ID | Input | Boundary Condition | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| RV-01 | Rating = 0 | Below minimum | Reject | Rating must be between 1 and 5 | Pass |
| RV-02 | Rating = 1 | Minimum valid value | Accept | Review saved | Pass |
| RV-03 | Rating = 3 | Mid-range value | Accept | Review saved | Pass |
| RV-04 | Rating = 5 | Maximum valid value | Accept | Review saved | Pass |
| RV-05 | Rating = 6 | Above maximum | Reject | Rating must be between 1 and 5 | Pass |
| RV-06 | Rating = -1 | Negative value | Reject | Rating must be between 1 and 5 | Pass |
| RV-07 | Review text = (empty) | Optional field blank | Accept | Review saved without text | Pass |
| RV-08 | Booking status != Completed | Review on non-completed booking | Reject | Reviews are only allowed after a completed appointment | Pass |
| RV-09 | Duplicate review same booking | Second review on same booking | Reject | You have already reviewed this appointment | Pass |
| RV-10 | Review text = 1 char | Minimum text boundary | Accept | Review saved | Pass |

## 9.7 Booking Chat — Message Boundary Tests

| TC ID | Input | Boundary Condition | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| CH-01 | Message = (empty) | Blank message | Reject | Message cannot be empty | Pass |
| CH-02 | Message = 1 char | Minimum boundary | Accept | Message sent and stored | Pass |
| CH-03 | Message = 500 chars | Upper boundary | Accept | Message sent and stored | Pass |
| CH-04 | Message = 501 chars | One above upper boundary | Reject | Message too long | Pass |
| CH-05 | sender_type = user | Valid sender role | Accept | Stored with sender_type = user | Pass |
| CH-06 | sender_type = parlour | Valid sender role (owner side) | Accept | Stored with sender_type = parlour | Pass |
| CH-07 | booking_id not owned by user | Cross-booking access | Reject | Access denied | Pass |
| CH-08 | Booking status = Cancelled | Chat on cancelled booking | Reject | Chat is not available for this booking | Pass |

## 9.8 Admin Portal — Access and Parlour Verification Boundary Tests

The admin portal is secured by a static admin code passed in the X-Admin-Code header or as admin_code in the request body. The following tests cover authentication, parlour status management, and admin booking oversight.

| TC ID | Input | Boundary Condition | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| AD-01 | admin_code = correct value | Valid admin code | Accept – admin access granted | ok: true returned | Pass |
| AD-02 | admin_code = wrong string | Invalid code | Reject | Invalid admin code (401) | Pass |
| AD-03 | admin_code = (empty) | Missing code | Reject | Invalid admin code (401) | Pass |
| AD-04 | admin_code = correct, status = approved | Valid status transition pending → approved | Accept | Parlour status updated to approved | Pass |
| AD-05 | admin_code = correct, status = rejected | Valid status transition pending → rejected | Accept | Parlour status updated to rejected | Pass |
| AD-06 | admin_code = correct, status = invalid_value | Status outside allowed set | Reject | Status must be pending, approved, or rejected (400) | Pass |
| AD-07 | parlour_id = valid existing ID | Valid parlour update | Accept | Status updated | Pass |
| AD-08 | parlour_id = 0 | Below minimum ID | Reject | Parlour not found (404) | Pass |
| AD-09 | parlour_id = non-existent large int | Non-existent record | Reject | Parlour not found (404) | Pass |
| AD-10 | GET /api/admin/parlours?status=pending | Filter by valid status | Return pending list | List of pending parlours returned | Pass |
| AD-11 | GET /api/admin/parlours?status=all | No status filter | Return all parlours | Complete parlour list returned | Pass |
| AD-12 | GET /api/admin/parlours?status=xyz | Invalid status filter | Return empty list or ignore filter | Empty list or unfiltered list | Pass |
| AD-13 | GET /api/admin/bookings (valid code) | Admin fetch all bookings | Return booking list with parlour info | All bookings with parlour_status returned | Pass |
| AD-14 | GET /api/admin/bookings (no code) | Unauthenticated admin request | Reject | Invalid admin code (401) | Pass |
| AD-15 | Verification note = (empty) | Optional note blank on status update | Accept | Status updated, note stored as empty string | Pass |
| AD-16 | Verification note = 1000 chars | Large note on rejection | Accept | Status updated with full note | Pass |

## 9.9 Password Reset — Token and Email Boundary Tests

| TC ID | Input | Boundary Condition | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| PR-01 | Email = registered address | Valid email for reset | Accept – token sent | Password reset email sent | Pass |
| PR-02 | Email = unregistered address | Email not in system | Reject | No account found with this email | Pass |
| PR-03 | Email = (empty) | Blank field | Reject | Email is required | Pass |
| PR-04 | Reset token = valid, not expired | Token within 1-hour window | Accept | Password updated | Pass |
| PR-05 | Reset token = expired | Token older than 1 hour | Reject | Reset link has expired | Pass |
| PR-06 | Reset token = invalid string | Tampered or random token | Reject | Invalid reset token | Pass |
| PR-07 | New password = 8 chars with digit | Meets password policy | Accept | Password updated | Pass |
| PR-08 | New password = 7 chars | Below minimum length | Reject | Password must be 8+ characters with at least one number | Pass |
| PR-09 | New password = (empty) | Blank new password | Reject | Password is required | Pass |

# 10. Work Division Between Group Members

| Member | Sprint 3 Responsibilities | Overall Contribution |
| --- | --- | --- |
| Ayza Ahmed (24L-2577) | Sprint 3 backlog, user stories US-11 to US-15, acceptance criteria, rework table, BVA documentation, final report compilation. | Project planning, requirement engineering, iteration tracking, report/presentation structure. |
| Eman Adil (24L-2589) | Backend routes for salons, bookings, chat and reviews; database tables and seed data; validation and API testing. | Backend APIs, SQLite schema design, authentication, quiz logic, photo result saving, products, wardrobe, salon connector. |
| Anoushay Fatima (24L-2585) | Frontend GUI screens for Salon Finder, Salon Profile, Booking, My Bookings, Chat and Review; UI testing and screenshot preparation. | Frontend UI/UX implementation, prototype screens, styling consistency, QA and Trello snapshots. |

# 11. Lessons Learned by the Group

Iterative development made the project easier to control because each sprint delivered a working, testable increment before the next module began, reducing integration risk across all three sprints.

Clear user stories and acceptance criteria helped the team identify when a feature was truly complete, preventing scope creep and keeping sprint goals focused and measurable.

Three-tier architecture improved debugging because Tier 1 (browser), Tier 2 (Flask backend), and Tier 3 (SQLite) have clearly separated responsibilities, so a frontend display issue, a backend logic error, and a database query problem could each be traced and fixed in isolation without touching the other tiers.

Database planning proved critical in Sprint 3, where multiple interdependent tables — parlours, parlour_bookings, parlour_chat_log, and parlour_notifications — had to be designed together to support cascading operations like booking status changes and notifications.

Boundary testing uncovered real validation gaps even in forms that appeared to work normally. Edge cases such as 7-character passwords, duplicate emails, empty login fields, bookings placed in the past, ratings outside the 1–5 range, and unauthenticated admin requests would have gone undetected without systematic BVA.

Admin portal development highlighted the importance of role-based access control. Separating admin-only endpoints behind a dedicated authentication check kept parlour verification and booking oversight secure and independent from the regular user flow.

Team coordination through Trello helped track To Do, In Progress, Review, and Done states across all sprint features and made it easy to spot blockers during mid-sprint check-ins.